Derby Makers HAB project meeting minutes

## Date:
22nd March 2018
## Location held:
Derby Radio Museum
## Attendees:
Tony Brookes
Mark Millward
Bob Knight
Iain Brown
Omar Sultan
Nasir Garba

## Not present:
Steve Hazledean

## Minutes:
1. Tony Brookes has sourced a used Pits (Pi in the Sky board), it is on its way. This will be provided to Mark Millward by 29/3/18 ACTION TB
2. Nick and Grant to investigate and apply for funding. In lieu of this Steve H has agreed to bridge funding required for project. ACTION TB to inform Nick, Grant and Steve by 3/4/18
3. NOTAM. Lead time fir this to be confirmed and once know, apply for it ACTION Tony Brookes
4. How much helium do we need for a balloon. ACTION Tony Brookes to allocate 2/4/18
5. Firm up parts list ACTION Tony Brookes 31/3/18

## Next meeting:
5th April 2018 at Radio Museum